WhatsApp Bulk Messaging Platform

B2B SaaS Architecture & Implementation Plan

Comprehensive architecture design for a production-grade WhatsApp bulk messaging platform

Version 1.0 | Date: September 6, 2026 | Status: Architecture Design Document

# Table of Contents

Executive Summary

Part 1: System Architecture

Part 2: Core Features & Modules

Part 3: Technology Stack

Part 4: Data Model & Schema

Part 5: API Endpoints Structure

Part 6: Queue & Job System

Part 7: Revenue Model

Part 8: Scaling Considerations

Part 9: Compliance & Security

Part 10: Development Phases

Part 11: Risk Analysis

Part 12: Success Metrics

Part 13: Implementation Checklist

# Executive Summary

This document outlines the complete architecture for a WhatsApp bulk messaging B2B SaaS platform capable of handling 100k+ messages per campaign with multi-tenant isolation, compliance management, and enterprise-grade scalability.

### Key Objectives:

Enable B2B customers to send bulk WhatsApp messages

Process 100k+ messages per campaign with <500ms latency

Maintain strict multi-tenant data isolation

Ensure GDPR compliance

Provide analytics and reporting

Scale to millions of monthly messages

# Part 1: System Architecture

## 1.1 High-Level Architecture Overview

The platform is designed with a distributed, microservices-based architecture supporting multiple layers:

CDN/Edge Layer: Global content delivery with DDoS protection

Frontend Layer: Admin and customer dashboards with real-time updates

API Gateway: Load balancing and rate limiting

Microservices: Independently scalable services for each domain

Data Layer: PostgreSQL with Redis caching and RLS isolation

Queue System: RabbitMQ/Kafka for reliable message processing

External Services: Meta WhatsApp API, payment processing, analytics

## 1.2 Microservices Architecture

### Core Services:

Auth Service: JWT/OAuth2, MFA, API keys

User Management: Tenants, roles, permissions

Campaign Service: Create/manage campaigns

Message Queue Service: Batch processing orchestration

Delivery Service: Message transmission via Meta API

Analytics Service: Real-time metrics & reporting

Template Service: Template management & approval

Compliance Service: Opt-in/out, GDPR, audit logs

Billing Service: Usage tracking, invoicing

# Part 2: Core Features & Modules

## 2.1 Admin Features

Tenant Management: Create/manage customer accounts, set quotas

Template Approval: Review and approve customer templates

Compliance Dashboard: Monitor GDPR compliance, opt-outs

Global Analytics: Cross-tenant metrics and health monitoring

Billing Management: Invoicing, subscription tiers

Security Audit: API usage, suspicious activity logs

## 2.2 Customer Features

Campaign Management: Create, schedule, monitor campaigns

Contact Management: Upload contacts, segmentation

Template Library: Pre-made and custom templates

Analytics Dashboard: Campaign performance, engagement metrics

Contact Opt-in/out: Manage consent, compliance

API Access: Programmatic message sending

Webhook Configuration: Delivery status tracking

# Part 3: Technology Stack

## 3.1 Frontend Technology Stack

| Component | Technology | Rationale |
| --- | --- | --- |
| Admin UI | React 18 + TypeScript | Large ecosystem, type safety |
| Customer UI | Next.js 14 | SSR, routing, built-in optimization |
| State Management | Redux Toolkit / Zustand | Complex state handling |
| Real-time Updates | WebSocket + Socket.io | Live dashboard updates |
| Build Tool | Vite | Fast development, optimized builds |
| Testing | Vitest + React Testing Library | Fast, DX-focused |

## 3.2 Backend Technology Stack

| Layer | Technology | Rationale |
| --- | --- | --- |
| Runtime | Node.js 20 LTS | Async I/O, rich ecosystem |
| Framework | Express.js / Fastify | Lightweight, performant |
| Database | PostgreSQL 15+ | ACID, RLS, JSON support |
| Cache | Redis 7+ | High-performance sessions, queues |
| Message Queue | RabbitMQ / Kafka | Reliable message processing |
| Testing | Jest / Mocha | Comprehensive testing framework |

## 3.3 Infrastructure & DevOps

| Component | Technology | Rationale |
| --- | --- | --- |
| Containerization | Docker | Consistency across environments |
| Orchestration | Kubernetes (EKS/GKE) | Auto-scaling, HA |
| CDN | Cloudflare | Global distribution, DDoS |
| Monitoring | Prometheus + Grafana | Metrics & visualization |
| Logging | ELK Stack / Datadog | Centralized logging |
| CI/CD | GitHub Actions / GitLab CI | Automated testing & deployment |

# Part 4: Data Model & Database Schema

## 4.1 Core Database Tables

The database architecture includes the following core tables:

tenants: Multi-tenant account management

tenant_users: Team members within each tenant

api_keys: API key management and rotation

templates: WhatsApp message templates with approval workflow

contacts: Recipient database with opt-in status tracking

campaigns: Campaign records with scheduling and targeting

messages: Individual messages with delivery tracking

message_batches: Batch processing status tracking

audit_logs: Compliance and security audit trail

opt_out_requests: GDPR opt-out request tracking

campaign_analytics: Pre-calculated metrics for performance

usage_metrics: Daily usage tracking for billing

## 4.2 Multi-Tenancy Implementation

Data isolation is enforced at multiple layers:

Database Level: PostgreSQL Row-Level Security (RLS) policies

Application Level: Middleware enforces tenant_id from JWT token

Cache Level: Redis keys prefixed with tenant_id

Queue Level: Job messages tagged with tenant_id

# Part 5: API Endpoints Structure

## 5.1 REST API Endpoints Overview

### Base URL: /api/v1

Authentication: Register, login, token refresh, MFA

Account Management: Settings, API keys, team members, usage

Templates: CRUD operations, approval workflow, Meta sync

Contacts & Segments: Management, import, opt-in/out

Campaigns: Full lifecycle management and analytics

Messages: Direct send, batch operations, status tracking

Analytics & Reporting: Dashboard data, exports, trends

Compliance: Audit logs, GDPR requests, consent management

Webhooks: Setup and management of webhook subscriptions

Admin: Tenant management, template approval, system analytics

# Part 6: Queue & Job System Design

## 6.1 Message Queue Architecture

The system uses a priority-based queue topology:

High Priority (1-5 min SLA): OTP and transactional messages

Normal Priority (5-30 min SLA): Marketing and promotional messages

Low Priority (1-24 hours): Newsletters and digests

### Queue Processing Flow:

Campaign Created: Triggered by customer action

Split into Batches: Messages grouped into 1000-message batches

Add to Queue: Batches added to Bull Queue (Redis backend)

Worker Processing: Distributed workers pick up batches

Rate Limiting: 60 messages/second per account (Meta limit)

Meta API Submission: Send to WhatsApp Cloud API

Webhook Callback: Receive delivery status updates

Analytics Update: Update real-time metrics and cache

## 6.2 Retry Strategy

Failed messages are retried with exponential backoff:

Retry 1: 5 seconds

Retry 2: 30 seconds

Retry 3: 5 minutes

Retry 4: 30 minutes

Retry 5: After 24 hours

Final: Mark as failed and log for manual review

# Part 7: Revenue Model

## 7.1 Pricing Tiers

| Tier | Price | Key Features |
| --- | --- | --- |
| Starter | $99/month | 10k msg/month, 5 users, 1 phone |
| Pro | $299/month | 100k msg/month, 50 users, 5 phones, API access |
| Enterprise | Custom | 1M+ msg/month, unlimited users, custom SLA |

## 7.2 Revenue Streams

Subscription Revenue (60%): Monthly recurring subscriptions and annual commitments

Usage-Based Revenue (25%): Overage messages at $0.005/msg

Implementation & Services (10%): Setup consulting and custom integrations

Enterprise Add-ons (5%): Custom security and advanced compliance

## 7.3 Financial Projections (Year 1)

Month 1: $6,500 MRR (50 customers)

Month 3: $26,000 MRR (200 customers)

Month 6: $78,000 MRR

Month 12: $200,000 MRR (800 customers)

Annual ARR: $2.4M

Gross Margin: 70%

CAC Payback Period: 4-8 months

# Part 8: Scaling Considerations

## 8.1 Horizontal Scaling Strategy

### Database Scaling:

Read replicas for analytics queries

Connection pooling with PgBouncer

Partition messages table by date

Archive old data to S3 (>90 days)

### API Scaling:

Kubernetes HPA with 70% CPU utilization target

Min replicas: 3, Max: 50

Zone-distributed deployments

## 8.2 Performance Targets

API response time: <200ms (p99)

Dashboard load: <1 second (p99)

Message submission: <100ms (p99)

Throughput: 100k messages/hour (27.7 msgs/sec avg)

Simultaneous dashboard users: 10k

## 8.3 Disaster Recovery

RTO (Recovery Time Objective): 15 minutes

RPO (Recovery Point Objective): 1 minute

Multi-AZ deployment (3 zones minimum)

Automated backups every 6 hours to S3

Daily snapshot to cold storage

Monthly test recovery validation

# Part 9: Compliance & Security

## 9.1 GDPR Compliance Checklist

### Data Protection:

Encryption at rest (AES-256)

Encryption in transit (TLS 1.2+)

Data minimization (collect only necessary)

Storage limitation (delete after 90 days default)

### User Rights:

Right to access (data export in 24 hours)

Right to rectification (edit functionality)

Right to erasure ("right to be forgotten")

Right to data portability (standard formats)

Right to restrict processing (opt-out)

### Consent & Opt-in:

Explicit opt-in before first message

Timestamp and source of consent recorded

Easy opt-out mechanism (STOP keyword)

No messaging after opt-out

## 9.2 Security Best Practices

### Authentication & Authorization:

JWT with 1-hour expiry

Refresh tokens (30-day expiry)

Optional MFA (TOTP/SMS)

API key rotation every 90 days

Role-based access control (RBAC)

### API Security:

Rate limiting (100 req/min per API key)

Input validation & sanitization

SQL injection prevention (parameterized queries)

XSS protection (CSP headers)

CSRF protection (token validation)

### Infrastructure Security:

WAF (Web Application Firewall)

DDoS protection (Cloudflare)

VPC/private networks

Regular patching & updates

Vulnerability scanning (SAST/DAST)

Annual penetration testing

# Part 10: Development Phases & Timeline

## 10.1 Project Roadmap

| Phase | Duration | Key Deliverables |
| --- | --- | --- |
| Phase 0: Foundation | 4 weeks | CI/CD, Docker, K8s, Database, Monitoring |
| Phase 1: MVP | 12 weeks | Core API, Dashboards, Queue System, Analytics |
| Phase 2: Multi-Tenancy | 8 weeks | RLS, Admin Dashboard, GDPR Features |
| Phase 3: Advanced | 8 weeks | API Access, Webhooks, Automation |
| Phase 4: Monetization | 6 weeks | Billing System, Optimization, Scaling |
| Phase 5: Launch | 4 weeks | Security Audit, Load Testing, Launch |

## 10.2 Team Composition & Effort Estimation

Total Project Duration: 42 weeks (10 months)

### Recommended Team:

Engineering Lead (1)

Backend Engineers (4)

Frontend Engineers (2)

DevOps Engineer (1)

QA Engineer (1)

Product Manager (1)

Designer (1)

Security Engineer (0.5)

Total: 11 team members

### Effort Estimate: 3,760 hours across team (42 weeks)

Cost Estimate: $750K - $1.2M (at $200-300/hour blended rate)

# Part 11: Risk Analysis & Mitigation

## 11.1 Technical Risks

| Risk | Severity | Mitigation |
| --- | --- | --- |
| Meta API Rate Limiting | HIGH | Exponential backoff, fallback provider |
| Database Scalability | MEDIUM | Read replicas, partitioning, archival |
| Queue Overflow | MEDIUM | Auto-scaling, prioritization |
| Security Breach | CRITICAL | Pen testing, bug bounty, monitoring |

## 11.2 Business Risks

Low Customer Acquisition: Mitigated via SMB focus, referral programs, partnerships

High Churn Rate: Addressed through customer success team and proactive engagement

Competitive Pressure: Counter with niche focus and superior UX

Regulatory Changes: Continuous monitoring and legal compliance team

# Part 12: Success Metrics & KPIs

## 12.1 Business Metrics

Monthly Recurring Revenue (MRR): Target $200K by Month 12

Customer Acquisition Cost (CAC): Target <$1000

Lifetime Value (LTV): Target >$10K

CAC Payback Period: Target <6 months

Churn Rate: Target <3% monthly

Net Revenue Retention: Target >95%

Customer Satisfaction (NPS): Target >50

## 12.2 Technical Metrics

System Uptime: Target 99.9% (3 nines)

API Response Time (p99): <200ms

Error Rate: <0.1%

Failed Message Rate: <0.5%

Support Ticket Resolution: <24 hours

Security Incidents: 0 breaches

# Part 13: Pre-Launch Implementation Checklist

### INFRASTRUCTURE

Kubernetes cluster deployed (3+ zones)

Database production replica configured

Redis cluster operational

Message queue (RabbitMQ/Kafka) running

CDN configured (Cloudflare)

SSL/TLS certificates installed

Monitoring & logging operational

### SECURITY

TLS 1.2+ enforced everywhere

API rate limiting configured

WAF rules deployed

DDoS protection enabled

Penetration test passed

Security audit completed

### COMPLIANCE

GDPR features implemented

Data processing agreements signed

Opt-in/opt-out working

Audit logging working

Privacy policy published

### TESTING & QA

Unit tests: >80% code coverage

Integration tests for all endpoints

Load testing (100k msg/hour)

Security testing completed

No critical bugs remaining

### DOCUMENTATION

API documentation complete (Swagger/OpenAPI)

Deployment guide written

Operational runbooks created

User guides for customers

Architecture documentation complete

# Conclusion

This comprehensive architecture plan provides a complete blueprint for building a production-grade WhatsApp bulk messaging B2B SaaS platform. The design emphasizes:

Scalability: Handle 100k+ messages per campaign with distributed processing

Multi-Tenancy: Complete data isolation and security per customer

Compliance: Built-in GDPR, opt-in/opt-out, and audit logging

Reliability: 99.9% uptime, automatic failover, disaster recovery

Performance: Sub-200ms API latency, real-time analytics

The phased approach allows for MVP launch in 12 weeks, with monetization and scaling phases following. The estimated effort of 3,760 hours across 11 team members over 42 weeks positions the platform for rapid deployment and market entry.

Success depends on strong execution across all dimensions: engineering excellence, security rigor, compliance management, and customer success focus.

— End of Document —